# VHC Talent OS — Master Roadmap & Control File

This document is the single master control file for the entire VHC Talent OS journey.

Purpose:

- Track what is done, what is pending, and what is blocked

- Know which software is used where

- Know which automation is built when

- Prevent confusion during a long, multi-stage execution

This file is status-aware and should be updated, not rewritten.

## LEGEND (Status)

- ✅ DONE

- ⏳ PENDING

- ⛔ BLOCKED (waiting for trigger)

- 🚫 NOT APPLICABLE (by design)

## 🔵 STAGE 0 — FOUNDATION & DECISION LOCK

Objective: Lock thinking. Prevent future chaos.

| Task | Tool / Output | Status |
| --- | --- | --- |
| Objective defined & frozen | OBJECTIVE.md | ✅ DONE |
| Phase-1 scope frozen | SCOPE.md | ✅ DONE |
| Single Source of Truth defined | SYSTEM_AUTHORITY.md | ✅ DONE |
| Roles & hierarchy frozen | ROLES.md | ✅ DONE |
| Master folder structure enforced | FOLDER_STRUCTURE.md | ✅ DONE |

## 🔵 STAGE 1 — WAITING PERIOD UTILISATION

Objective: Prepare workflows, AI, and deployment boundaries (no server).

### 📄 Workflow Planning

| Task | Tool / Output | Status |
| --- | --- | --- |
| As-Is recruitment workflow mapped | AS_IS_WORKFLOW.md | ✅ DONE |
| Manual / slow / error-prone steps marked | Workflow table | ✅ DONE |
| Automation candidates identified | Workflow notes | ✅ DONE |

### 🤖 AI Preparation

| Task | Tool / Output | Status |
| --- | --- | --- |
| AI Prompt Library (structure only) | VHC_AI_Prompt_Library_v1.md | ✅ DONE |
| AI governance (allowed vs banned) | Prompt Library | ✅ DONE |
| Primary AI selection | N/A | 🚫 NOT APPLICABLE |
| Backup AI selection | N/A | 🚫 NOT APPLICABLE |

### 🧹 Software Hygiene

| Task | Tool / Output | Status |
| --- | --- | --- |
| Deploy Now / Later / Never decided | SOFTWARE_HYGIENE.md | ✅ DONE |
| Local folders created & ZIPs moved | Local machine | ⏳ PENDING |

## 🔵 STAGE 2 — HOSTING CONFIRMATION (TRIGGER EVENT)

Objective: Approve only infra that supports automation-first architecture.

| Task | Platform | Status |
| --- | --- | --- |
| Hosting provider response received | VPS provider | ⛔ BLOCKED |
| VPS / private server confirmed | Hosting | ⛔ BLOCKED |
| OS & specs validated | Ubuntu / Server | ⛔ BLOCKED |
| Background services allowed | Hosting | ⛔ BLOCKED |
| Server credentials received | Hosting | ⛔ BLOCKED |

## 🔵 STAGE 3 — SERVER BASE SETUP

Objective: Stable foundation before apps.

| Task | Platform | Status |
| --- | --- | --- |
| SSH access & hardening | Server | ⛔ BLOCKED |
| Firewall, SSL, backups enabled | Server | ⛔ BLOCKED |
| Base folders created | /apps, /databases, /logs, /n8n | ⛔ BLOCKED |
| Runtime installed | PHP, Node.js, Python, DB | ⛔ BLOCKED |

## 🔵 STAGE 4 — AUTOMATION BACKBONE FIRST

Objective: Make n8n the system brain.

| Task | Tool | Status |
| --- | --- | --- |
| n8n installed | n8n | ⛔ BLOCKED |
| n8n secured & env vars set | n8n | ⛔ BLOCKED |
| Test workflow (manual → email) | n8n | ⛔ BLOCKED |
| n8n declared automation brain | n8n | ⛔ BLOCKED |

## 🔵 STAGE 5 — CORE APPS DEPLOYMENT

Objective: Deploy core systems in strict order.

### 1️⃣ ATS & Job System

| Task | Tool | Status |
| --- | --- | --- |
| Jobpilot deployed | Jobpilot | ⛔ BLOCKED |
| Recruiter accounts configured | Jobpilot | ⛔ BLOCKED |
| Candidate intake tested | Jobpilot | ⛔ BLOCKED |

### 2️⃣ CRM

| Task | Tool | Status |
| --- | --- | --- |
| Grow CRM deployed | Grow CRM | ⛔ BLOCKED |
| Clients & mandates added | Grow CRM | ⛔ BLOCKED |
| Logical CRM ↔ ATS linkage | Manual / n8n later | ⛔ BLOCKED |

### 3️⃣ Interview Module

| Task | Tool | Status |
| --- | --- | --- |
| Interview system deployed | Interview Mgmt | ⛔ BLOCKED |
| Scheduling & feedback tested | Interview Mgmt | ⛔ BLOCKED |

## 🔵 STAGE 6 — AI + AUTOMATION INTEGRATION

Objective: Assist humans, never replace them.

| Automation | Tool | Status |
| --- | --- | --- |
| CV upload → AI advisory score | n8n + AI | ⛔ BLOCKED |
| JD → skill rubric | n8n + AI | ⛔ BLOCKED |
| Shortlist notification | n8n | ⛔ BLOCKED |
| Interview reminders | n8n | ⛔ BLOCKED |
| Manual validation of outputs | Human | ⛔ BLOCKED |

## 🔵 STAGE 7 — USER ACCESS & ROLES

Objective: Enforce data boundaries.

| Task | Platform | Status |
| --- | --- | --- |
| Role-based access configured | ATS / CRM | ⛔ BLOCKED |
| Abuse testing (permission leaks) | System | ⛔ BLOCKED |

## 🔵 STAGE 8 — INTERNAL GO-LIVE

Objective: Real usage, small blast radius.

| Task | Platform | Status |
| --- | --- | --- |
| Pilot recruiters selected | Internal | ⛔ BLOCKED |
| Live mandates run | System | ⛔ BLOCKED |
| Time / quality metrics tracked | Reports | ⛔ BLOCKED |
| SOPs documented | Docs | ⛔ BLOCKED |

## 🔵 STAGE 9 — STABILISATION

Objective: System maturity.

| Task | Platform | Status |
| --- | --- | --- |
| Dashboards cleaned | ATS / CRM | ⛔ BLOCKED |
| AI prompts refined | Prompt Library | ⛔ BLOCKED |
| Manual steps reduced | n8n | ⛔ BLOCKED |
| Phase-1 features frozen | Governance | ⛔ BLOCKED |

## 🔵 STAGE 10 — PHASE-2 READINESS (DESIGN ONLY)

Objective: Think, not build.

| Task | Status |
| --- | --- |
| External recruiter onboarding design | 🚫 NOT STARTED |
| Wallet & payout logic | 🚫 NOT STARTED |
| Subscription & pricing | 🚫 NOT STARTED |
| Data monetisation ideas | 🚫 NOT STARTED |
| Compliance review | 🚫 NOT STARTED |

## FINAL NOTE

This file should be opened before every major decision.

If a task is not listed here, it is not authorised.

This is the operational truth of VHC Talent OS.