# VHC Talent OS — Developer Handoff Pack (Phase 1)

This document is the single entry point for developers (backend, DevOps, automation) joining the VHC Talent OS project.

Its purpose is to: - Eliminate back-and-forth explanations - Prevent incorrect assumptions - Enforce phase discipline - Enable fast, correct execution once hosting is live

## 1️⃣ Project Context (READ FIRST)

VHC Talent OS is a private, internal recruitment operating system, not a public SaaS.

### Core Objective (Non‑Negotiable)

- Optimize internal recruiter operations

- Improve speed, consistency, and auditability

- Revenue, marketplace, and SaaS features are Phase 2+ only

If a task does not improve recruiter efficiency, it does not belong in Phase 1.

## 2️⃣ Current Project Status

| Phase | Name | Status |
| --- | --- | --- |
| 0 | Foundation & Decisions | ✅ Completed |
| 1 | Planning & Preparation | ✅ Completed |
| 2 | Hosting Confirmation | ⛔ Blocked |
| 3–10 | Execution & Expansion | ⛔ Not Started |

Important: No server exists yet. Do not assume infra.

## 3️⃣ Approved Software Stack (Phase 1 Only)

Developers must not suggest alternatives in Phase 1.

### Core Applications

- ATS: Jobpilot

- CRM: Grow CRM

- Interview Module: Interview Management System

- Resume Parsing: Resume Parser

### Automation & Integration

- n8n = the only automation layer

No automation, email, WhatsApp, or AI logic may bypass n8n.

## 4️⃣ AI Governance (Critical)

AI is advisory only in Phase 1.

### AI Allowed

- Resume parsing & structuring

- JD → skill extraction

- Advisory resume scoring

- Candidate–JD match explanation

- Interview feedback summarisation

### AI Explicitly Banned

- Auto shortlisting / rejection

- Direct candidate communication

- Decision enforcement

- Background actions without human approval

All AI must: - Be triggered via n8n - Log outputs - Pause at human approval gates

## 5️⃣ n8n Automation Rules

Developers must follow these principles:

- Build workflows only after n8n is live

- Every workflow must have a human gate

- No silent background automations

- Start with manual triggers during testing

Approved workflows (Phase 1): 1. CV Upload → AI Advisory Score 2. JD Creation → Skill Extraction 3. Interview Scheduling → Reminders 4. Interview Feedback → AI Summary

Refer to: - VHC_n8n_Workflow_Blueprints.docx - VHC_n8n_Workflow_Diagrams_Visual.docx

## 6️⃣ Deployment Order (STRICT)

Developers must deploy in this order:

- Server base setup (security, runtime)

- n8n (automation backbone)

- Jobpilot (ATS)

- Grow CRM

- Interview Management System

- Resume Parser

Parallel deployment is not allowed in Phase 1.

## 7️⃣ Day‑1 Server Rules

On the first server day, developers must:

- Follow VHC_Day1_Server_Checklist.docx exactly

- Do not deploy apps on Day‑1

- Focus only on security, stability, backups

## 8️⃣ What Developers Must NOT Do

❌ Suggest new tools or replacements ❌ Introduce automation outside n8n ❌ Enable public access ❌ Implement marketplace or payments ❌ Optimise for scale prematurely

Violating any of the above requires Phase‑2 approval.

## 9️⃣ Canonical Documents (Authoritative)

Developers should treat the following as source of truth:

- VHC Talent OS — Master Context Prompt

- VHC Talent OS — Master Roadmap & Control File

- VHC Talent OS — Software Master Playbook

- PHASE_1_DEPLOYMENT_CHECKLISTS

- VHC_n8n_Workflow_Blueprints

- VHC_n8n_Workflow_Diagrams_Visual

Anything else is reference only.

## 🔟 Communication & Change Control

- Any ambiguity → ask before implementing

- Any deviation → document and pause

- No scope changes without explicit approval

## FINAL NOTE

This project prioritizes control, clarity, and correctness over speed.

Developers are expected to execute, not redesign.

This document is binding for Phase 1 execution.